## Slide 1
DeelTech Solutions
CSC2510 Final Project — Phase 3: CI/CD & Retrospective
Continuous Integration, Lessons Learned & Process Improvements
DeelTech Solutions DevOps Team
Spring 2026
Technology Consulting · Cloud Infrastructure · DevOps Services

## Slide 2
Agenda
Presentation Overview
DeelTech Solutions | Confidential
2
01
CI/CD Overview
02
Our Pipeline Design
03
CI/CD in Action
04
Results & Experience
05
Lessons Learned
06
Process Improvements
07
Conclusion & Questions

## Slide 3
CI/CD Overview
Why Continuous Integration & Delivery Matters
DeelTech Solutions | Confidential
3
Continuous Integration (CI)
Automatically validate every code change
Run linting and tests on each push
Catch bugs before they reach production
Enforce consistent quality standards
Continuous Delivery (CD)
Automate the deployment pipeline
Code is always in a deployable state
Reduce manual deployment errors
Enable fast, reliable releases
Why CI/CD for DeelTech?
▸ Our BASH script manages user accounts on production systems — bugs can mean security vulnerabilities
▸ Automated checks ensure every change is validated before merging to main
▸ Shifts the team from hoping things work to knowing they work

## Slide 4
Our Pipeline
Three-Stage Validation Workflow
DeelTech Solutions | Confidential
4
Push
Developer pushes code to GitHub
▶
Lint
ShellCheck static analysis
▶
Test
Syntax validation & function checks
▶
Review
Pull request code review
▶
Deploy
SSH to target VM (manual)
Stage 1: Lint (ShellCheck)
Runs on all .sh files
Catches unquoted variables
Detects unsafe patterns
Flags style issues
Must pass before tests run
Stage 2: Test (Validation)
bash -n syntax checking
File permission verification
Required function detection
Configuration variable checks
All 6 core functions validated
Stage 3: Deploy
Configured for SSH deployment
Targets Ubuntu 24.04 VM
Manual trigger (production)
Uses appleboy/ssh-action
Post-deploy syntax verify

## Slide 5
CI/CD in Action
GitHub Actions Workflow
DeelTech Solutions | Confidential
5
Workflow Triggers
Push to main — full pipeline runs on every merge
Push to develop — validates feature work in progress
Pull requests to main — gate check before merging
Key Configuration
▸ Runs on ubuntu-24.04 (matches target environment)
▸ Sequential stages: lint must pass before test
▸ Clear pass/fail output at each step
▸ Pipeline completes in under 1 minute
Workflow Structure
ci.yml
name: DeelTech CI/CD Pipeline
on: push [main, develop] | pull_request [main]
jobs:
lint: ShellCheck on all .sh files
test: bash -n + permissions + function checks
deploy: SSH to target VM (manual trigger)

## Slide 6
CI/CD Results & Experience
What We Gained from Automation
DeelTech Solutions | Confidential
6
Caught Bugs Early
ShellCheck flagged quoting issues
that manual review missed
Syntax check caught a bracket
mismatch from a late-night edit
Prevented broken code from
reaching the main branch
Enforced Consistency
Every team member met the
same quality bar before merging
Automated checks replaced
manual checklists
Consistent style and patterns
across the entire codebase
Improved Workflow
Pull request reviews became
faster and more focused
Reviewers could focus on logic
instead of syntax checking
Team confidence increased with
every validated merge
Key Takeaway
CI/CD transformed our development process from reactive to proactive. Instead of discovering bugs during testing or deployment, we caught them at the moment they were introduced. This saved time, reduced frustration, and gave the team confidence that the main branch was always in a working state.

## Slide 7
Lessons Learned
Key Insights from the Development Process
DeelTech Solutions | Confidential
7
1. Start CI/CD early, not at the end — Every commit before the pipeline existed was essentially unvalidated. Setting up even a basic lint check from the first commit would have caught issues sooner.
2. ShellCheck catches subtle bugs — Unquoted variables inside conditionals, missing error handling on subshells — these are issues that are difficult to spot by eye but ShellCheck flags instantly.
3. Branch protection is essential — Requiring the pipeline to pass before merging prevented us from accidentally pushing broken code to main. It is a simple rule with an outsized impact.
4. Write testable scripts from the start — Structuring code with clearly defined functions made it possible for the pipeline to verify their existence. Good architecture enables good automation.
5. Maintain docs alongside code — Documentation written after the fact is always incomplete. Keeping docs current during development saved us significant rework at the end.

## Slide 8
Process Improvements
What We Would Do Differently Next Time
DeelTech Solutions | Confidential
8
1
Set up CI/CD on day one
Even a basic ShellCheck pass from the very first commit establishes quality standards immediately.
2
Add comprehensive test coverage (BATS)
The Bash Automated Testing System enables unit tests for individual functions, not just syntax checks.
3
Implement pre-commit hooks locally
Catch linting and formatting issues before code even reaches the remote repository.
4
Adopt semantic versioning with tagged releases
Clearly track which version of the script is deployed and enable easy rollbacks.
5
Add automated staging deployment
Test changes in a real Ubuntu VM environment before pushing to production.

## Slide 9
Conclusion
Project Summary & Team Growth
DeelTech Solutions | Confidential
9
What We Delivered
A functional CI/CD pipeline that automatically validates every change through linting, syntax checking, and structural verification
A complete BASH automation tool: web scraper, auto user creation, manual add user, and license system (534 lines)
Full documentation: user manual, presentation materials, speaking scripts, and CI/CD configuration
Team Growth
BASH scripting and Linux administration
Git workflow and branch management
CI/CD pipeline design and implementation
Collaborative DevOps practices
Technical documentation and presentation
DevOps Value
Automation reduces errors and saves time
CI/CD builds confidence in code quality
Branch protection prevents production issues
Documentation enables maintainability
Continuous improvement drives better outcomes

## Slide 10
Questions?
Thank you for your time
DeelTech Solutions DevOps Team
CSC2510 — Spring 2026
Technology Consulting · Cloud Infrastructure · DevOps Services